COSMIC'S DINING & BAR Project Timeline - Week 1

|  |  |  |
| --- | --- | --- |
| Day | Task Area | Detailed Tasks |
| Day 1 | Project Setup | Install and configure XAMPP Setup project directory Import database schema |
| Day 2 | Database Initialization | Import sample data Verify MySQL connections Configure environment variables |
| Day 3 | Homepage UI | Implement video background Add hero section with buttons Apply Animate.css |
| Day 4 | Button Functionality | Fix EXPLORE MENU scroll Link BOOK A TABLE to reservePage.php Link ORDER ONLINE to orderPage.php |
| Day 5 | User Auth (Frontend + Backend) | Build registration/login forms Hash passwords Session handling |
| Day 6 | Customer Profile Page | Display points, order history Edit profile info Test login redirects |
| Day 7 | Menu Page Frontend | List items by category Add images, descriptions, prices Style with CSS |