COSMIC'S DINING & BAR Project Timeline - Week 2

|  |  |  |
| --- | --- | --- |
| Day | Task Area | Detailed Tasks |
| Day 8 | Online Ordering UI | Add-to-cart system Quantity controls Cart UI with JavaScript |
| Day 9 | Checkout Flow | Create checkout page Link cart to user account Calculate totals |
| Day 10 | Image Handling | Enable menu item image upload Resize/compress images Store image paths in DB |
| Day 11 | Reservation System | Date/time picker Special requests field Availability checker logic |
| Day 12 | Staff/Admin Auth | Create login page for staff Implement role-based access Session restrictions |
| Day 13 | Admin Dashboard Layout | Build sidebar and nav Overview dashboard with stats placeholders |
| Day 14 | Staff Management CRUD | Add/edit/delete staff accounts Set access level permissions Validation & error feedback |