COSMIC'S DINING & BAR Project Timeline - Week 3

|  |  |  |
| --- | --- | --- |
| Day | Task Area | Detailed Tasks |
| Day 15 | POS Table & Order Flow | List available tables Order input UI Handle in-progress orders |
| Day 16 | POS Payment Handling | Integrate cash/card payment Generate and print receipt Link reservation/member ID |
| Day 17 | Restaurant CRUD Panels | Menu management (add/edit/delete) Table management Reservation logs |
| Day 18 | Customer & Bills CRUD | Edit customer profiles View past orders Bill management system |
| Day 19 | Reporting Features | Create sales report page Daily/weekly stats Use Chart.js for graphs |
| Day 20 | Analytics + Enhancements | Customer behavior insights Popular items chart Test filtering and sorting |
| Day 21 | Testing & Final QA | Functional testing (all roles) Fix styling bugs Final deployment prep |